Copy everything below this line:

---

```

SPEC — TalentHub Invoice Consolidation Tool

========================================

1. PROJECT OVERVIEW

========================================

TalentHub Workforce Inc. is a staffing agency. Every week, their payroll system generates batched invoice PDFs — multi-page scanned documents containing timesheets for multiple employees across multiple job codes. Kalyn Rosado currently spends hours manually correcting and consolidating these into per-job-code invoices using Adobe Acrobat on Windows.

This tool automates that process. The user uploads a batch PDF. The tool extracts all employee/invoice data via AI, presents an editable review screen, then consolidates everything into one PDF per job code — formatted to exactly replicate Kalyn's manual output.

CLIENT INFO:

- Company: TalentHub Workforce Inc., 295 Madison Avenue, 12th Floor, New York, NY 10017

- Phone: +1 (646) 682-9692 | Fax: +1 (646) 682-7424

- Primary user: Kalyn Rosado (Kalyn@talenthubworkforce.com) — Windows, Adobe Acrobat

- Supervisor: Diane Porembski (diane@talenthubworkforce.com)

- Client on invoices: Fund for Public Health / 30% Mark Up / 22 Cortlandt Street, New York, NY 10007 (client block is normally the same; only the job code changes per invoice)

- Deployed at: https://talenthub-tool.vercel.app

========================================

2. FILE INVENTORY — What Each Folder Contains

========================================

FOLDER: 1-inputs-batches

Raw batch PDFs from payroll. These are multi-page scanned PDFs that go INTO the tool. Filenames follow pattern CCE[date]_[seq].pdf. Contains the original batch scans for the 2/8 week including CCE02152026_0003.pdf (23-page batch) and CCE02152026_0002-3.pdf (8.4 MB large batch), plus additional batches.

FOLDER: 2-inputs-corrected-individuals

Kalyn's per-employee corrected invoices. Filename convention: [invoice#], [job_code] [week_ending_date].pdf. These serve as reference for what each employee's data SHOULD look like. Includes files like 1065599 N1103283 2.8.pdf, 1065576 N1103109 2.8.pdf, 1065597 N1103187 2.8.pdf, etc., plus all files from the OneDrive "Corrected Invoices 2-8-26" shared folder.

FOLDER: 3-reference-kalyn-originals — THE GOLD STANDARD

These are what Kalyn produces manually as her FINAL deliverable. The tool's output must be a pixel-level replica of these files. CLAUDE CODE: When in doubt about ANY formatting or structural question, open these files and replicate what you see. These are the spec.

- 1065681, N1101230 2.15.pdf (sent Feb 27 for direct comparison)

- 1065764, B1110014-59200 2.22.pdf (sent Mar 6)

- 1065754, N1103109 2.22.pdf (sent Mar 6)

FOLDER: 4-reference-tool-outputs

What our tool produced. HAS PROBLEMS. Compare against folder 3 to see exactly what's wrong.

- Consolidated_N1101230.pdf → compare to 1065681, N1101230 2.15.pdf

- Consolidated_B1110014.pdf → compare to 1065764, B1110014-59200 2.22.pdf

- Consolidated_N1103109.pdf → compare to 1065754, N1103109 2.22.pdf

- Consolidated_N1103282.pdf → no kalyn-original counterpart provided

========================================

3. INVOICE ANATOMY — Structure of a Correct Final Invoice

========================================

Each output PDF represents ONE job code and contains ALL employees assigned to that code.

PAGE 1 — Combined Face Page:

- TalentHub company header (logo, address, phone, fax)

- Client block: "Fund for Public Health / 30% Mark Up / 22 Cortlandt Street / [JOB CODE] / New York, NY 10007"

- Invoice #, Invoice Date, Week Ending Date

- Employee table: one row per employee showing Name, Job Title, Pay Rate, Bill Rate, Hours, Total

- NO individual totals on this page

- NO "Account #" box anywhere

PAGES 2–N — Combined Timesheets:

- Individual timesheets for each employee, COMBINED/MERGED onto shared pages

- NOT simply appended as separate original pages

- Same header/client block on every page (including job code)

- Same invoice # on every page

- Original individual totals REMOVED from timesheet pages

LAST PAGE — Final Total:

- Combined grand total for all employees on this job code

- This is the ONLY place a total dollar amount appears

CRITICAL FORMATTING RULES:

1. Background consistency: Every page must have the same background/template — the face page must NOT look like a different document from the timesheets

2. Company header: TalentHub name and info must be properly integrated, NOT copy-pasted looking

3. Client name: NOT bold. Font size must be consistent across all text in the document

4. Job code placement: The code replaces the suite # in the client address block. It goes on its own line ABOVE "New York, NY 10007". The "#" character after the client's name must be removed

5. Account # box: Completely removed on EVERY page including timesheets

6. Invoice #: Must be the same on EVERY page in the file (face page AND all timesheet pages). Must be editable and the edit reflected everywhere

7. Font consistency: Same font size for ALL information throughout the entire document, including employee information sections

8. Invoice #, Invoice Date, Total Due boxes: Must NOT appear black/dark — maintain original styling

========================================

4. CONSOLIDATION LOGIC

========================================

GROUPING:

- Group all employees by job code

- Each job code produces exactly ONE output PDF file

- Output is a ZIP containing all the per-code PDFs

TIMESHEET COMBINATION:

- Timesheets must be COMBINED/MERGED — meaning multiple employees' timesheet data is merged onto shared pages following Kalyn's layout

- Do NOT simply append each employee's original timesheet pages one after another

- Reference files in 3-reference-kalyn-originals to see exactly how timesheets are merged

INVOICE NUMBERING:

- The user selects which invoice number to keep (from among the originals being merged)

- That number must appear on EVERY page of the output PDF

TOTALS:

- Individual employee totals: shown ONLY in the employee table on the face page (per row)

- Individual totals on original timesheet pages: REMOVED

- Grand total (sum of all employees): shown ONLY on the FINAL page of the document

- The face page does NOT show a grand total

CODE HANDLING:

- Sometimes batch PDFs contain incorrect codes (e.g., E1101270 should be N1101270)

- The user must be able to reassign employees to different codes during the edit phase

- When a code changes, the edit must be reflected on every page of that employee's output

========================================

5. EDIT/REVIEW SCREEN REQUIREMENTS

========================================

After AI extraction, ALL fields must be editable before consolidation:

EDITABLE FIELDS:

- Employee name

- Job title

- Pay rate (amount under employee's name)

- Bill rate (amount under the "rate" column on the right side)

- Hours

- Total per employee

- Job code (must be changeable — reassign employees between codes)

- Client address block (edits reflected on EVERY page of the output)

- Invoice number (edits reflected on EVERY page of the output)

- Invoice date

- Timesheet data (all fields on timesheet pages)

EDIT BEHAVIOR REQUIREMENTS:

- Edits to the client box must be reflected on EVERY page within each file

- Edits to invoice # must be reflected on EVERY page including timesheets

- Edits to timesheets must actually appear in the output

- Typing in edit fields must work normally — user should be able to type continuously without being kicked back to the top of the page after each keystroke

- Yellow highlight for low-confidence AI extractions (existing feature — keep)

========================================

6. KNOWN BUGS — From Kalyn's Mar 6, 2026 Feedback (LATEST)

========================================

These are the outstanding issues as of the last client communication. ALL must be fixed.

1. Job code not appearing on invoices — Code should replace suite # in client box on every page

2. Client box not editable — Client box must be in the edits section, reflected on every page

3. Font size inconsistent — Employee information has different font size than rest of document

4. Account # still showing on timesheets — Must be completely removed on EVERY page

5. Invoice/date/total boxes appear black — Styling issue — boxes render with black background

6. Edit field keyboard bug — Can only click one key at a time; page jumps to top after each keystroke

7. Timesheet edits not reflected — Edited Eric Ramirez timesheet under N1103282 — edit didn't appear in output

8. Missing employees in extraction — Invoice B1110014-59200: only pulled Linda Brown, missed Brihanna Samaroo

9. Full code not appearing — B1110014-59200 code truncated in consolidated output

10. Timesheets not being combined — Original pages appended without modification; only face page modified

11. Incorrect total placement — Total appears on duplicate face page instead of final timesheet page

12. Code cross-contamination — N1103109 output contains employees from B1110015-59200 mixed in

========================================

7. COMPLETE EMAIL HISTORY

========================================

THREAD 1: "[EXT] Invoice process" (Feb 17–18, 2026)

Participants: Diane Porembski, Kalyn Rosado, Doug Goldstein, Pat Christopher

Feb 17 9:48 AM — Diane: Introduction email. Connects Kalyn with Doug to analyze invoice process. Tentative call 2 PM. Doug's phone: 917-841-7717.

Feb 17 10:11 AM — Kalyn: Can't make 2 PM (holiday Monday pushed work). Requests Thursday or Friday at 1 PM.

Feb 18 2:06 PM — Kalyn: Follow-up asking if Thu/Fri at 1 PM works.

Feb 18 2:48 PM — Doug: Friday at 1 PM works.

Feb 18 2:53 PM — Kalyn: "Wonderful!"

THREAD 2: "CHECK THIS DEMO" (Feb 20–25, 2026)

Participants: Doug Goldstein, Kalyn Rosado, Diane Porembski (CC)

Feb 20 2:41 PM — Doug: Sent initial demo — took 23-page batch and consolidated it. "The technology to perform this task will make the process no longer be your problem!"

Feb 20 4:12 PM — Kalyn: "This is not what we need. We need every person that is under the same code on one invoice."

Feb 20 4:50 PM — Doug: Sent improved version. Asked for content.

Feb 20 5:56 PM — Kalyn: "Almost there!" Sent 4 batch files + OneDrive link to corrected invoices. Requirements: (1) each code as own invoice, (2) same-code individuals grouped with updated total, (3) code in address section not individual info.

Feb 23 9:38 AM — Kalyn: Follow-up.

Feb 23 11:28 AM — Doug: Identified 7 missing employees: DONG DAVID, BAKER ANDREW J, WALKER JOSEPH W, CASH-GOLDWASSER SHAMA, CHUMPA HAMIDA A, LEE ELSIE U, FORBES ALEXIS N. Asked detailed questions about format, output, numbering, code placement, inputs, operations.

Feb 23 2:16 PM — Kalyn: Sent 7 missing employees' invoices. KEY ANSWERS: LEE ELSIE code was wrong (E1101270 should be N1101270). Batches can have incorrect info. Final product must match corrected PDFs exactly. Each code = own PDF. Employees combined/merged. She chooses invoice number. Code goes in client box above city/state/zip. Weekly batched PDFs from payroll. She uses Adobe Acrobat on Windows. Client block same except code changes.

Feb 24 2:54 PM — Doug: Sent two sample outputs for comparison.

Feb 25 11:20 AM — Kalyn: Detailed feedback — background mismatch, client area should be un-bolded. Missing data: Elise Lee missing, Andrew Baker missing job title/pay rate/wrong bill rate, Joseph Walker same issues, Jarwon Adderly missing data/wrong total, Brentley Britton missing, Jordan Decker missing, Crislyn Reside name formatting issue. Clarified: "pay rate" = amount under employee name, "bill rate" = amount under rate column on right.

THREAD 3: "[EXT] Invoices" (Feb 20, 2026)

Kalyn sent batch files: 1065599 N1103283 2.8.pdf, 1065576 N1103109 2.8.pdf, CCE02152026_0002-3.pdf

THREAD 4: "[EXT]" no subject (Feb 20, 2026)

Kalyn sent 1065597 N1103187 2.8.pdf. Doug replied asking for source docs.

THREAD 5: "[EXT] Kalyn Rosado shared the folder '2-8-26'" (Feb 20, 2026)

Kalyn shared OneDrive folder "Corrected Invoices / 2-8-26" containing all corrected individual invoices for the 2/8 week.

THREAD 6: "Invoice Consolidation Tool — Ready for You to Test" (Feb 24–Mar 6, 2026)

Participants: Doug, Kalyn, Diane (CC), egoldst279@gmail.com / egoldst278@aol.com (CC)

Feb 24 3:36 PM — Doug: Tool live at https://talenthub-tool.vercel.app. Instructions: Drop PDFs, set week ending date, Consolidate, Download ZIP.

Feb 25 12:02 PM — Kalyn: Clarified: original batched PDFs go in (not corrected ones). Got error on first try. Asked if she can edit output.

Feb 25 12:10 PM — Doug: Asked clarifying questions.

Feb 25 1:54 PM — Kalyn: Always receives batches. Yes to edit/review. All areas can be incorrect: client address, employee info, timesheet info, totals, pay rates, bill rates.

Feb 25 8:31 PM — Doug: Updated tool with AI extraction + review. Yellow fields = low confidence.

Feb 26 2:45 PM — Kalyn: Error "No invoices could be extracted."

Feb 26 2:45 PM — Doug: "I'm in the middle of an update, stand by!"

Feb 26 5:09 PM — Doug: "I think it's good to go!!"

Feb 27 5:21 PM — Kalyn: Tested. Attached tool output vs her version for comparison. 12 requested corrections: consistent background, fix company header formatting, un-bold client name, code replaces suite #, client box editable, remove account # everywhere, invoice # on every page, timesheets editable, timesheets must be combined/merged not appended, remove individual totals from face page, remove original timesheet totals, only final combined total on last page.

Mar 2 5:15 PM — Doug: "I believe I've hit all your action items. Please test."

Mar 6 6:26 PM — Kalyn: LATEST FEEDBACK — 12 outstanding bugs (see Section 6 above). Attached 5 comparison files. Asked: "Can the system produce a replica of my invoices?"

========================================

8. ACCEPTANCE CRITERIA

========================================

The tool is done when:

1. Kalyn uploads a batch PDF and the output is visually indistinguishable from her manually produced versions in folder 3-reference-kalyn-originals

2. All 12 bugs from the Mar 6 feedback are resolved

3. Every editable field works without keyboard/scroll bugs

4. Timesheets are properly combined/merged (not appended)

5. A single total appears only on the final page

6. Job codes are correctly separated with no cross-contamination

7. All employees in a batch are extracted (none missed)

8. The client box, invoice #, and all header fields propagate to every page when edited

The gold standard files in 3-reference-kalyn-originals are the visual and structural target. The tool's output must replicate them.

========================================

9. OPERATIONAL CONTEXT FROM KALYN

========================================

- She receives batched PDFs weekly from payroll

- Corrected PDFs are named: invoice#, code, week ending date (no year)

- She uses Adobe Acrobat on Windows

- Client block is normally the same; only the code changes per invoice

- As a staffing agency, invoices change week to week: employees excluded, titles/rates change, overtime or missed pay weeks included, new codes assigned

- Sometimes batches have incorrect information (wrong codes, wrong data)

- "Pay rate" = amount under the employee's name

- "Bill rate" = amount under the rate column on the right side

- She chooses which invoice number to keep when merging multiple employees

- The code goes in the client address box, on its own line above the city/state/zip

```